Reconsolidation-Inspired Targeted Unlearning in LLMs

Remaining Work Plan

COMPSCI 590NN - Prof. Hava Siegelmann - TA: Ryan Hilton - Spring 2026

Amogh Guthur, Rukmini Nazre, Aneesh Ashwinikumar Sathe

# 1. Completed Work (as of April 7, 2026)

The following work has been completed across three tracks. All experiments use Qwen/Qwen3-0.6B on 50 CounterFact samples unless noted otherwise.

## Amogh - Circuit Pipeline

- ACDC circuit discovery: native TransformerLens implementation, threshold τ = 0.1, all 50 samples yielded MLP-only circuits (zero attention heads), average 20.4 MLP layers per circuit.

- 4-step reconsolidation protocol implemented: trigger prompt, ACDC circuit unfreezing, contrastive push/pull loss, re-freeze with KL constraint. KL penalty (Step 4) coded but disabled due to L4 GPU memory limits (22 GB).

- Step-count ablation (1/5/10 steps): edit success 46.2% at 1 step, 97.9% at 5 steps, 99.8% at 10 steps. Baseline P(target) approximately 0.003 across all samples.

- Deliverables: Notebook1_ACDC.ipynb, Notebook2_Ablation.ipynb, week2_circuit_log.json, week3_ablation.json, week3_harness_output.json.

## Aneesh - Evaluation Harness

- Built standardized evaluation harness (Notebook_B_Evaluation_Harness.ipynb) with six metrics: edit success, OE bleed, OE damage, neighborhood preservation, paraphrase success, and locality drop.

- Defined results schema (results_schema.json) for cross-track compatibility.

- Ran DRY_RUN=True pass: filled over_extinction with synthetic approximations, merged circuit pipeline outputs with ROME aggregate, produced results_final.csv (151 rows) and summary_B_final.json.

- Deliverables: Notebook_B1 (week 1), Notebook_B (final harness), results_final.csv, summary_B_final.json, week3_harness_output_filled.json.

## Rukmini - Baselines

- ROME baseline on Qwen3-0.6B: 98.7% edit success, 86.0% paraphrase success, 69.3% OE bleed.

- MEMIT baseline on Qwen3-0.6B: 97.7% edit success, 85.0% paraphrase success, 51.3% OE bleed, 6.7% neighborhood preservation.

- Earlier ROME run on GPT-2-XL for cross-model validation.

- MEND baseline noted as infeasible (no Qwen3 hypernetwork checkpoint available).

- All six proposed datasets loaded and verified: CounterFact (21K), TruthfulQA (817), HaluEval (64.5K), TOFU (4K), MMLU (16K), StereoSet (17K).

- Deliverables: ROME-MEMIT.ipynb, rome_full_metrics.json, memit_full_metrics.json, ROME2.ipynb.

## Partial Results Summary

| Method | Edit Success | OE Bleed | Paraphrase | Status |
| --- | --- | --- | --- | --- |
| ROME | 98.7% | 69.3% | 86.0% | Live |
| MEMIT | 97.7% | 51.3% | 85.0% | Live |
| Ours: 1 step | 46.2% | 4.0%* | - | Synthetic OE |
| Ours: 5 steps | 97.9% | 8.6%* | - | Synthetic OE |
| Ours: 10 steps | 99.8% | 8.7%* | - | Synthetic OE |

* OE values are synthetic approximations (DRY_RUN=True). Live-inference GPU run required for paper-quality numbers.

# 2. Outstanding Work Items

| # | Task | Dependency | Priority |
| --- | --- | --- | --- |
| 1 | Enable KL stabilization (Step 4) on A100 GPU | GPU access (A100/H100) | Critical |
| 2 | Live inference OE values (DRY_RUN=False) | GPU access | Critical |
| 3 | Fill null metrics: OE_damage, neighborhood preservation, paraphrase success, locality drop | Task 2 | Critical |
| 4 | 20-step ablation | Task 1 | High |
| 5 | ITI, LoRA, AlphaEdit baselines on Qwen3-0.6B | None | High |
| 6 | Circuit targeting comparison: ACDC vs ROME-trace vs random (Experiment 2) | None | High |
| 7 | TruthfulQA hold-out evaluation with live inference | Task 2 | High |
| 8 | Scale to LLaMA-3-8B | GPU budget | Medium |
| 9 | Paper-ready figures (3 plots with real data) | Tasks 1-7 | High |
| 10 | Final report and presentation | All above | Critical |

# 3. Proposed Work Division: Person A / B / C

The proposed division keeps each person in their existing track to minimize context-switching. Person A owns the core method, Person B owns evaluation, and Person C owns baselines. All three collaborate on the report and presentation.

Week 5 - April 6-12 (Critical GPU Push)

| Person A | Person B | Person C |
| --- | --- | --- |
| KL Stabilization Enable Step 4 on A100 GPU Re-run 1/5/10-step ablation with KL active Add 20-step ablation | Live Inference Run Run harness with DRY_RUN=False Fill all null metric columns Compute OE_damage and locality_drop | ITI + LoRA Baselines Implement both on Qwen3-0.6B Same 50 CounterFact samples Output harness-compatible JSON |

Week 6 - April 13-19 (Benchmark + Scaling)

| Person A | Person B | Person C |
| --- | --- | --- |
| Circuit Comparison (Expt 2) ACDC vs ROME-trace vs random Same 50 samples, compare OE Attempt LLaMA-3-8B scale-up | Full Benchmark Assembly Merge all methods into final CSV TruthfulQA hold-out evaluation Generate 3 paper-ready figures | AlphaEdit Baseline Null-space projection method Run all baselines through harness Deliver complete baseline suite |

Week 7 - April 20-26 (Writeup + Presentation)

| Person A | Person B | Person C |
| --- | --- | --- |
| Report: Methodology Introduction + problem statement 4-step protocol description ACDC + ablation details | Report: Results + Analysis Experiments section Figures, tables, discussion Key findings + Pareto analysis | Report: Related Work Related work section Baseline method descriptions Comparison with prior art |

All three: collaborate on final presentation slides and abstract/conclusion.

Week 8 - April 27 - May 6 (Submit + Present)

All three: cross-review report sections, rehearse presentation, incorporate feedback, submit final report, and deliver presentation.

# 4. Key Dependencies

- Person A's KL-enabled results and Person C's new baselines must land by end of Week 5 so Person B can run the full benchmark in Week 6.

- All baseline outputs must match the existing harness schema (results_schema.json) so Person B can ingest them without modifications.

- If either Person A or Person C slips, Person B should run the harness on whatever is available and backfill when remaining results arrive.

# 5. Contingency Decisions (Decide by End of Week 5)

| Risk | Mitigation | Impact |
| --- | --- | --- |
| No A100/H100 GPU access | Keep KL disabled; note as limitation in report | Step 4 becomes conceptual only; 3-step protocol |
| LLaMA-3-8B too slow or OOM | Stay on Qwen3-0.6B; frame 8B as future work | Single-model evaluation; weaker generalizability claim |
| AlphaEdit implementation difficulty | Drop to 5-method comparison (ROME, MEMIT, ITI, LoRA, Ours) | Still strong benchmark; note omission |
| Compute budget insufficient for all baselines | Prioritize ITI (inference-time, no training cost) over LoRA/AlphaEdit | Fewer baselines but core comparison preserved |

Repository: https://github.com/rukmini-17/targeted-unlearning

Document generated April 7, 2026.